# STAKEHOLDER REGISTER AND MANAGEMENT STRATEGY FOR DEVELOPING A MOBILE APPLICATION PROJECT - SUMAYA

Prepared by: Ismail in collaboration with Hariharan, Neha, Prabakar & Yokesh		Date: 14th February, 2024

| Name | Position | Internal/External | Project Role | Requirements / Expectations | Level of Interest (H/M/L) | Level of Influence / Impact (H/M/L) | Potential Management Strategy |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Yokesh Gunasekaran | UX/UI Designer | Internal | Design and User Experience | Attractive app design, Smooth navigation and user interaction | H | H | Frequent user testing sessions, design reviews, Take comments into consideration right away |
| Hariharan NKS | App Developer | Internal | Application Development | Strong functionality, interoperability across platforms, and excellent performance | H | H | Daily stand-ups, Code reviews, waterfall methodology |
| Prabakar Muthukumarasamy | QA Analyst | Internal | Testing and Quality Assurance | Testing, identification and documentation of bugs, Ensure compliance | M | M | Regular testing, Bug reports, debugging sessions |
| Neha Jain | Marketing Manager | Internal | App Promotion | Marketing campaigns, Gaining more users and a favorable impression of the brand | H | M | marketing strategies, campaign updates, Comments from users on promotions |
| Ismail Khan | Project Manager | Internal | Monitoring and Performing | Effective app creation, an easy-to-use design, and timely delivery | H | H | Regular project updates, Sprint reviews, Milestone achievements |
| Industry Representative-1 | Business Partners | External | Product Listing and Integration | Simple product integration, a smooth onboarding experience, and sales visibility | M | M | Regular vendor meetings, vendor onboarding, and gathering of vendor feedback |
| Industry Representative-2 | End Users | External | Utilizing the Mobile App | User-friendly interface, a productive purchasing procedure, Safety | H | L | User questionnaires, forms for feedback, Notifications within apps and announcements about updates |
| Platform Vendor | Service Providers | External | Payment Processing | Low transaction fees, integration support, and safe and quick payment transactions. | H | M | Frequent exchange of updates, talks about security measures and talks to resolve issues |